## Slide 1: Action4Diabetes
Monthly Update August

## Slide 2: Open Topics
Outlining correct data within excel sheets
Data scoping document

## Slide 3: Project Overview
1. Set up private repositories and servers | 2. Set up encrypted database hosting | 3. Data cleaning pipelines | 4. Design database schema | 5. Data ingestion | 6. Exploratory analysis and visualisation | 7. Final analysis | 8. Internal quality assurance
100% | 80% | 60% | 30% | 0% | 0% | 0% | 0%
Finishing basic infrastructure
Extract information from excels
Document data structure
Done in July
Upcoming in August
Finalize sanity checks
Finalize database schema
Final data