Internship Scope

Data Engineering & Analytics — Action4Diabetes

March 2026

# Context

Action4Diabetes (A4D) is a UK charity working to provide quality type 1 diabetes healthcare in emerging countries across South-East Asia. A4D exchanges data monthly with partner hospitals in the programme via Excel tracker files. In collaboration with CorrelAid — a nonprofit network of data scientists — A4D has built a centralised cloud database on GCP that covers 6 countries, 31 clinics, approximately 1,000 patients, and around 200 medical products, with records going back to 2017.

The data infrastructure is now in place. The next phase of the journey is to make the data genuinely useful: improving its quality, making it accessible through better tooling, and establishing practices that ensure it stays reliable over time. The intern will contribute directly to this phase.

# What You Will Work On

The role sits at the intersection of data engineering, analytics, and tooling. There are four dedicated project ideas alongside regular day-to-day responsibilities.

# Project 1: Complete the Production Pipeline Migration

The data processing pipeline — which ingests Excel trackers, cleans and validates the data, and loads it into BigQuery — is being rewritten from R to Python. The patient pipeline is complete and validated. The following work remains to bring it fully to production.

## Product Pipeline

Clinic-level supply and product data has not yet been migrated:

- Implement extraction, cleaning, and table aggregation for product tracker data, mirroring the completed patient pipeline

- Validate output against the legacy R pipeline and document intentional differences

## GCP Production Deployment

- Execute the first end-to-end run against the live GCS bucket and BigQuery dataset

- Monitor logs, triage discrepancies against the R baseline, and resolve issues

- Automate recurring runs using Cloud Scheduler and the Cloud Run Job

- Implement incremental processing so only new or changed tracker files are re-processed each run

# Project 2: Data Quality

Having data in a database is only valuable if the data can be trusted. Data quality work is broader than the pipeline itself — it is about understanding what the pipeline produces, whether it matches the source files, and making gaps visible to the team and the clinics.

## Output vs. Source Validation

- Build comparison scripts that load raw Excel tracker files alongside cleaned BigQuery output

- Flag missing patients, shifted values, unexpected nulls, and out-of-range clinical measurements

- Distinguish pipeline bugs from upstream data entry errors at the clinic level

- Feed confirmed bugs back into the extraction or cleaning code; document upstream issues for clinic coordinators

## Ongoing Quality Monitoring

- Define a small set of data quality metrics tracked in BigQuery after each pipeline run (e.g., missing-value rates per clinic, record count trends, error code distributions)

- Set up lightweight alerting for anomalies detected post-run

- Support the development of a data governance approach — covering data content, structure, usage, and safety — as a longer-term goal

# Project 3: Automation of the Data Ingestion Workflow

Today, processing a new batch of tracker files requires manual steps: downloading files from GCS, triggering the pipeline, and verifying the output. The goal of this project is to make the full workflow trigger automatically when new files are uploaded — removing the manual handoff entirely.

## Event-Driven Triggering

- Implement a GCS event trigger (e.g., via Cloud Functions or Eventarc + Cloud Run Job) that fires when new tracker files land in the upload bucket

- Ensure the pipeline processes only the newly uploaded files rather than re-running everything

- Handle partial uploads gracefully — e.g., wait for a full monthly batch before triggering, or process files as they arrive and aggregate later

## Notification & Monitoring

- Send a run summary to the team after each automated execution — files processed, records loaded, errors encountered

- Alert on critical failures so issues are caught without anyone having to check logs manually

- Log pipeline run history in BigQuery for auditability and trend monitoring

## End-to-End Workflow Documentation

- Document the automated flow from file upload to data available in BigQuery, so non-technical team members understand what happens and when

- Define a clear manual override path for reruns or corrections

# Project 4: Dashboarding — Evaluate Alternatives to Looker Studio

Research dashboards are currently built in Looker Studio. While it integrates with BigQuery and requires no infrastructure, it has real limitations: restricted chart types, poor handling of complex filters, no version control, and limited support for custom calculations. The intern will assess whether a better-suited tool exists for A4D’s needs.

## Evaluation

- Identify concrete limitations in the current dashboards by reviewing existing reports and gathering feedback from users

- Define evaluation criteria: BigQuery connectivity, chart flexibility, calculated fields, access control, cost, version control, embedding options, and ease of use for non-technical staff

- Shortlist 3–5 candidate tools and assess them against the criteria

- Build a prototype dashboard in the top 1–2 candidates using real pipeline output from BigQuery

- Produce a written recommendation with trade-offs

## Candidate Tools (to evaluate)

| Tool | Strengths | Likely Limitations |
| --- | --- | --- |
| Evidence | SQL-first, version-controlled, great for analysts | Requires engineering setup, less drag-and-drop |
| Metabase | Self-hosted, good UX, strong filter support | BQ connector needs configuration, some paid features |
| Superset | Open source, rich chart types, native BQ support | Setup complexity, less polished UX |
| Redash | SQL-centric, lightweight, easy to host | Limited chart types, slower development pace |
| Looker (full) | Deep BQ integration, LookML semantic layer | High cost, likely overkill for NGO scale |

# Day-to-Day Tasks

Alongside the three projects, the intern will pick up operational and analytical work as it arises:

- Analysis: Ad-hoc BigQuery queries for the research and clinical team — cohort sizes, missing-data rates, longitudinal outcomes, product usage

- Pipeline ops: Triage pipeline run logs after each execution; escalate data entry issues to clinic coordinators

- Reference data: Update YAML reference data (column synonyms, province lists, validation rules) when new tracker formats arrive from clinics

- Dashboards: Maintain and update Looker Studio dashboards while the tooling evaluation is underway

- Research support: Support data requests related to research publications or grant reporting

- Testing: Contribute test coverage for edge cases discovered in production data

# Ideal Skills & Mindset

| Area | What We're Looking For |
| --- | --- |
| Python | Comfortable with data-oriented Python — Polars or pandas, file I/O, clean and testable code. |
| SQL / BigQuery | Able to write analytical queries — aggregations, window functions, joins. Comfortable reading and writing table schemas. |
| GCP basics | Familiarity with BigQuery and Cloud Storage. Cloud Run or Cloud Scheduler exposure is a bonus. |
| Data quality mindset | Methodical about spotting discrepancies. Writes comparison scripts rather than eyeballing outputs. |
| Dashboarding | Has built charts or reports in at least one BI tool. Curious about what makes a dashboard actually useful for non-technical users. |
| Curiosity & ownership | Digs into unexpected results rather than accepting them. Takes issues to completion without being chased. |
| Communication | Can write a concise summary of findings for a mixed audience. The data here informs decisions about real patients in under-resourced clinics. |

# Tech Stack at a Glance

| Layer | Tools |
| --- | --- |
| Language | Python 3.14+, uv |
| Data processing | Polars, DuckDB, openpyxl |
| Cloud | GCP: BigQuery, Cloud Storage, Cloud Run, Cloud Scheduler |
| Dashboarding (current) | Looker Studio (under evaluation) |
| Quality / CI | pytest, ruff, ty, pre-commit |
| Infra | Docker, Artifact Registry, Cloud Run Jobs |

Questions before the start date? Reach out for GCP access and a codebase walkthrough.